Achmad Nurdin

PT HOMEALONE

PROJECT CHARTER

APPSCRIPT ENTERPRISE FRAMEWORK

Daftar ISI

2	Project Overview	1

2.1	Project Name	1

2.2	Project Type	1

2.3	Purpose	1

3	Vision	1

4	Mission	2

5	Project Objectives	2

5.1	Business Objectives	2

5.2	Technical Objectives	2

6	Project Scope	3

6.1	In Scope	3

6.1.1	Core Framework	3

6.1.2	Authentication	3

6.1.3	Authorization	3

6.1.4	User Management	3

6.1.5	Role Management	3

6.1.6	Permission Management	4

6.1.7	Menu Management	4

6.1.8	Configuration Management	4

6.1.9	Dashboard	4

6.1.10	Audit Trail	4

6.1.11	System	4

6.1.12	Access Management	4

6.2	Out of Scope	5

7	Target Users	5

8	Technology Stack	5

8.1	Backend	5

8.2	Database	5

8.3	Frontend	5

8.4	Repository	6

8.5	Development	6

8.6	Documentation	6

8.7	AI Assistant	6

9	Framework Principles	6

10	Architecture Principles	6

11	Coding Principles	7

12	Naming Convention	7

12.1	Folder	7

12.2	File	7

12.3	Class	7

12.4	Function	8

12.5	Constant	8

12.6	Variable	8

12.7	Sheet Database	8

12.8	Module Code	8

13	Success Criteria	8

13.1	Business	8

13.2	Technical	8

14	High Level Modules	9

14.1	CORE	9

14.2	APPLICATION	9

15	Deliverables	9

16	Project Phases	10

17	AI Development Rules	10

18	Assumptions	10

19	Constraints	10

20	Definition of Done	11

21	Relate Document	11

Document Name    	 : Project Charter

Project        		 : AppScript Enterprise Framework (AEF)

Status          		 : Draft

Author            		 : Nurdin Achmad

Created Date     	 : 06 August 2026

Target Platform  	 : Google Apps Script

Database          		 : Google Spreadsheet

Development Tools	 : VS Code + Antigravity

Repository        		 : GitHub

# Project Overview

## Project Name

AppScript Enterprise Framework (AEF)

## Project Type

Application Framework

## Purpose

Membangun framework berbasis Google Apps Script yang dapat digunakan kembali (Reusable Framework) dan configurable sebagai pondasi pengembangan berbagai aplikasi berbasis Google Workspace.Framework ini tidak ditujukan hanya untuk satu aplikasi, tetapi menjadi standar pengembangan aplikasi yang konsisten, mudah dipelihara, aman, menyediakan dokumentasi, arsitektur, dan standar implementasi yang konsisten agar mudah dikembangkan menggunakan AI.Framework ini juga menyediakan komponen umum seperti Authentication, Authorization, User Management, Configuration Management, Audit Trail, dan komponen pendukung lainnya sehingga setiap aplikasi baru tidak perlu membangun fungsi dasar dari awal.

# Vision

Menjadi framework pengembangan aplikasi berbasis Google Apps Script yang modular, reusable, configuration-driven, scalable, AI-friendly, dan mudah dikembangkan sebagai standar pembangunan aplikasi internal.

# Mission

- Membuat framework yang reusable.

- Mempercepat proses development.

- Mengurangi duplikasi kode.

- Menyediakan standar coding.

- Menyediakan standar keamanan aplikasi.

- Menjadi pondasi seluruh aplikasi berikutnya.

- Mengurangi perubahan source code melalui konfigurasi.

- Menjadikan AI sebagai bagian dari Software Development Lifecycle.

# Project Objectives

## Business Objectives

- Mengurangi waktu development aplikasi baru.

- Memiliki standar struktur aplikasi.

- Mempermudah maintenance.

- Mempermudah onboarding developer.

- Mempermudah penggunaan AI pada proses development.

## Technical Objectives

- Modular Architecture

- Reusable Components

- Clean Code

- Layered Architecture

- Repository Pattern

- Service Pattern

- Role Based Access Control

- Audit Trail

- Configuration Driven

- Metadata Driven UI

- Dynamic Menu

- Access Management

- Configuration Management

- AI Assisted Development

# Project Scope

## In Scope

### Core Framework

- Application Configuration

- Constants

- Helper Library

- Utility Library

- Logger

- Error Handler

- Validator

- Session Manager

- Cache Manager

### Authentication

- Login

- Logout

- Session

- Remember Login

- Password Hash

- Change Password

### Authorization

- Role Management

- Permission Management

- Menu Permission

- Access Validation

### User Management

- User CRUD

- User Profile

- User Status

- Reset Password

### Role Management

- Role CRUD

- Role Status

- Role Category (Future)

### Permission Management

- Permission CRUD

- Permission Group

- Permission Code

### Menu Management

- Dynamic Menu

- Sidebar

- Navigation

- Breadcrumb

### Configuration Management

- Application Configuration

- Environment Configuration

- Landing Page Configuration

- Feature Toggle (Future)

- Theme Configuration (Future)

### Dashboard

- Dashboard

- Widget

- Shortcut

- Statistics

### Audit Trail

- Login History

- Activity Log

- System Log

- Audit Trail

### System

- Application Setting

- Master Configuration

- Environment Configuration

- Cache Management

### Access Management

- User Role Assignment

- Role Permission Assignment

- Permission Menu Assignment

- Access Validation

## Out of Scope

- Payroll

- HRIS

- Inventory

- Finance

- Procurement

- Approval Workflow

- Public API

- Mobile Application

Aplikasi tersebut akan dibangun menggunakan framework ini pada proyek berikutnya.

# Target Users

- Administrator

- System Administrator

- Developer

- Application Owner

- End User

# Technology Stack

## Backend

  - Google Apps Script

## Database

- Google Spreadsheet

## Frontend

- HTML Service

- Bootstrap 5

- Vanilla JavaScript

## Repository

- GitHub

## Development

- clasp

- VS Code / Antigravity

## Documentation

- Markdown

- Excel

## AI Assistant

- ChatGPT

# Framework Principles

- Reusable First

- Modular Architecture

- Security by Design

- Documentation First

- AI Friendly

- Configuration over Hardcode

- Convention over Configuration

- Single Responsibility Principle

- Separation of Concerns

- Everything is Configurable

- Everything is Traceable

- AI Assisted Development

# Architecture Principles

Framework menggunakan Layered Architecture.

Presentation Layer

↓

Controller Layer

↓

Service Layer

↓

Repository Layer

↓

Google Spreadsheet

- Business Logic hanya berada pada Service Layer.

- Controller tidak boleh mengakses Spreadsheet secara langsung.

- Service Layer hanya berisi Business Logic.

- Repository Layer hanya menangani akses data.

- View tidak boleh memiliki Business Logic.

- Seluruh komunikasi antar layer mengikuti Layered Architecture.

# Coding Principles

- Satu file memiliki satu tanggung jawab.

- Tidak boleh ada business logic pada View.

- Tidak boleh ada query Spreadsheet pada Controller.

- Semua konfigurasi berada pada Config.

- Semua aktivitas dicatat pada Audit Trail.

- Semua error menggunakan Logger.

- Semua modul mengikuti struktur folder yang sama.

- Seluruh perubahan data harus melalui Service Layer.

- Seluruh akses data harus melalui Repository Layer.

- Tidak diperbolehkan melakukan hardcode Role, Permission, maupun Menu.

- Seluruh konfigurasi aplikasi harus berasal dari Configuration Management apabila memungkinkan.

# Naming Convention

## Folder

- lowercase

## File

- PascalCase

## Class

- PascalCase

## Function

- camelCase

## Constant

- UPPER_CASE

## Variable

- camelCase

## Sheet Database

- snake_case

## Module Code

- AUTH

- USER

- ROLE

- PERM

- ACCESS

- MENU

- CONF

- AUDIT

- CORE

# Success Criteria

## Business

- Framework dapat digunakan kembali untuk aplikasi lain.

- Pengembangan aplikasi baru lebih cepat.

## Technical

- Seluruh modul menggunakan arsitektur yang sama.

- Tidak ada akses Spreadsheet langsung dari Controller.

- Seluruh modul terdokumentasi.

- Audit Trail aktif.

- Role & Permission berjalan.

- Menu dibangun secara dinamis berdasarkan konfigurasi.

- Hak akses dikendalikan melalui Role dan Permission.

- Tidak terdapat hardcode Role maupun Menu.

- Framework dapat digunakan kembali tanpa perubahan arsitektur utama.

# High Level Modules

## CORE

- Configuration

- Constants

- Helper

- Validator

- Logger

- Repository

- Service

- Router

## APPLICATION

- Authentication

- User Management

- Role Management

- Permission Management

- Access Management

- Menu Management

- Configuration Management

- Dashboard

- Audit Trail

- System Settings

# Deliverables

- Project Charter

- Technology Decision Record (TDR)

- Product Requirement Document (PRD)

- Software Design Document (SDD)

- Database Design

- Wireframe

- Project Workbook

- Development Specification

- Source Code

- User Guide

# Project Phases

- Phase 1 : Planning

- Phase 2 : Requirement Analysis

- Phase 3 : System Design

- Phase 4 : Development Planning

- Phase 5 : Development

- Phase 6 : Testing

- Phase 7 : Release

# AI Development Rules

- Seluruh proses pengembangan menggunakan AI sebagai Development Partner.

- AI hanya mengimplementasikan task yang terdapat pada Development Specification.

- AI tidak diperbolehkan mengambil keputusan arsitektur tanpa persetujuan.

- AI wajib mengikuti Project Charter, Framework Philosophy, Technology Decision Record (TDR), Product Requirement Document (PRD), Software Design Document (SDD), dan Development Specification.

- AI wajib memberikan informasi apabila ditemukan konflik antar dokumen.

- Seluruh kode yang dihasilkan harus reusable, modular, dan mengikuti standar framework.

# Assumptions

- Menggunakan satu Google Workspace.

- Database utama menggunakan Google Spreadsheet.

- Tidak memerlukan infrastruktur server tambahan.

- Pengembangan dilakukan oleh satu developer dengan bantuan AI.

# Constraints

- Mengikuti batasan kuota Google Apps Script.

- Mengikuti batasan ukuran Google Spreadsheet.

- Tidak menggunakan layanan berbayar sebagai komponen inti framework.

- Mengikuti batasan Execution Time Google Apps Script.

- Mengikuti batasan kuota harian Google Apps Script.

- Mengikuti batasan kapasitas Google Spreadsheet.

# Definition of Done

Suatu modul dianggap selesai apabila:

- Requirement terpenuhi.

- Kode mengikuti Coding Standard.

- Dokumentasi diperbarui.

- Tidak ada error kritis.

- Audit Trail berjalan.

- Hak akses telah diuji.

- Acceptance Criteria terpenuhi.

# Relate Document

- Framework Philosophy

- Technology Decision Record (TDR)

- Product Requirement Document (PRD)

- Software Design Document (SDD)

- Database Design

- Development Specification

- Coding Standard

- AI Development Guide